AFRICAN MONARCH DEVELOPMENT

BUILDING AGREEMENT

Between

THE CONTRACTOR

(as more fully described in the annexed Schedule)

and

THE EMPLOYER / PURCHASER OF THE PROPERTY

(as more fully described in the annexed Schedule)

In respect of

ERF ________ RYNFIELD EXTENSION 51 TOWNSHIP

## PREAMBLE

WHEREAS:

- The Employer has entered into an agreement for the purchase of the Property described in the schedule;

- It is a condition of the aforementioned agreement that the Employer enters into an agreement for the building of a residential house on the Property;

- The Contractor has agreed to build the residential house on the Property on behalf of the Employer.

NOW THEREFORE IT IS AGREED AS FOLLOWS:

- INTERPRETATION:

  - In this agreement, unless the context otherwise indicates:

    - “the Architect”		means Divan Vermeulen of Van Rick Architects or any other

architect which may be nominated by the Contractor from time to time;

2.1.2    “the Attorneys” 		means Victor and Partners, Unit 10, Second Floor, Highcliff Office Park, Cnr Wilhelmina Ave & Christiaan De Wet Road, Constantia Kloof (011) 831 0000

2.1.3    “the Contractor” 	means Barzani 53 Proprietary Limited, Registration number 2008/026594/07 who is appointed in terms hereof to attend to the building of a residential dwelling on the property purchased by the Employer;

2.1.4    “the development” 	means the residential estate to be established on Erven 2929 to 2999 Rynfield Extension 51 Township, to be known as African Monarch;

2.1.5   “the Employer” 		means the party/ies described in the schedule;

2.1.6   “the schedule” 		means the information schedule annexed hereto marked A which

shall be deemed to be incorporated in this agreement and shall be an integral part thereof;

2.1.7   “the possession date” 	means the commencement date referred to in the schedule, subject

to clause 5 below;

2.1.8  “the prime rate” 		means a rate of interest per annum which is equal to the published

minimum lending rate of interest per annum, compounded monthly in arrear, charged by ABSA Bank Limited on the unsecured overdrawn current accounts;

2.1.9   “the property” 		means the property purchased by the Employer on which the

Contractor is to build a residential house which property is identified on the layout plan annexed hereto marked “B”;

2.1.10    “VAT” 			means value-added tax at the applicable rate in terms of the Value

Added Tax Act No 89 of 1991 or any statutory re-enactment or amendment thereof.

  - The headnotes to the paragraphs in this agreement are inserted for reference purposes only and shall not affect the interpretation of any of the provisions to which they relate.

  - Words importing the singular shall include the plural, and vice versa, and words importing the masculine gender shall include the feminine and neuter genders, and vice versa, and words importing persons shall include partnerships, trust and bodies corporate, and vice versa.

  - If any portion in the information schedule, the preamble and/or this clause 2 is a substantive provision conferring rights or imposing obligations on any party, then notwithstanding that such provision is contained in the information schedule, the preamble and/or this clause 2 (as the case may be) effect shall be given thereto as if such provision was a substantive provision in the body of this agreement.

3.	APPOINTMENT OF THE CONTRACTOR

  - The Contractor undertakes in a proper and workmanlike manner to erect a residential house (“the works”) on the property substantially in accordance with the unapproved building plans and finishing schedules attached hereto as Annexures C and D.  The Contractor will supply all material and labour required for the Works.

  - In the event of any discrepancy arising between the plans, finishing schedule and specifications schedule, the provisions of the specifications schedule of the Contractor, attached hereto as Annexure E, shall prevail.

  - The Employer irrevocably grants Power of Attorney to the Contractor to sign and submit the necessary drawings and specifications to the Local Authority for its approval.

4.	CONTRACT SUM AND METHOD OF PAYMENT

  - The Employer will pay to the Contractor the amount referred to in the schedule, inclusive of VAT, (hereinafter referred to as the Contract Sum) for the erection of the dwelling, which amount will be payable as follows:

    - the Contract Sum in cash on registration of transfer of the property to be paid to the Attorneys and released to the Contractor in accordance with Clause 4.4;

    - In cash and bond: In accordance with customary financial institution draws with the Employer paying and securing in terms of Clause 4.1 the initial difference between the Contract Sum and the bond amount;

    - Bond: In accordance with the customary financial institution draws which will be as close as possible to the table in Clause 4.4.

  - Should payment be made in accordance with Clause 4.1.1 or 4.1.2 the Employer shall supply the Contractor with an irrevocable Bank guarantee acceptable to the Contractor for the due payment of the cash amounts according to the schedule in Clause 4.4, within 7 (seven) days after fulfillment of all suspensive conditions of this Agreement.   Alternatively the Employer shall be entitled to pay into the trust account of the Attorneys all such amounts, to be held by the Attorneys in an interest bearing trust account, interest to accrue to the Employer until date upon which payment of the relevant amount falls due to the Contractor.  The Employer shall irrevocably authorize the Attorney to release from the funds so received the payments due to the Contractor in terms of Clause 4.4.

  - Should payment be made in accordance with Clause 4.1.2 or 4.1.3:-

    - the Employer irrevocably cedes his rights to obtain payments under the bond to the Contractor;

    - the Contractor is hereby irrevocably authorized and empowered to receive direct payment of the balance of the contract sum from the financial institution concerned and the Employer agrees, on demand, to sign the necessary authorities for such payments as and when required to do so;

    - the Employer undertakes not to instruct the financial institution to withhold any draw to the Contractor if the valuer of the financial institution is of opinion that the draw could be paid out, or refuse to sign the authority for such payments and/or final payment and remains in default for a period of 3 (three) days after receiving written notice by the Contractor to sign same, then the Contractor is hereby irrevocably instructed to sign the progress payments and/or final payments on behalf of the Employer;

    - the Employer undertakes if so required, to sign the necessary NHBRC and/or Bank forms to enable the Contractor to receive payments on bond withdrawals, within 3 days of being called on to do so by the Contractor.

  - In the event of the financial institution draws not being forthcoming for any reason whatsoever, or in the event of Clause 4.1.1 and 4.1.2 being applicable, payments will be made in accordance with the table attached hereto marked Annexure “F”.

  - In the event of payment in terms of Clause 4.1.2 or 4.1.3 from a bond the Employer hereby confirms that he is aware that interim interest is charged on all amounts advanced from date of registration of the bond and the Employer hereby undertakes to pay the monthly payments to the financial institution on due date to avoid a shortfall on the bond for payment of the full contract sum to the Contractor.  The Employer shall remain liable if any such shortfall is created by his failure to pay these monthly instalments on the due dates until date of occupation for payment of the full contract sum, and any such shortfall shall be payable on demand to the Contractor

  - Notwithstanding anything to the contrary herein contained:

    - The Employer shall not be entitled to possession and/or occupation of the dwelling until such time as the full amount owed to the Contractor has been paid;

    - In the event of the Contract Sum, any portion thereof, or any other amounts owed by the Employer to the Contractor not having been paid to the Contractor on due date, the balance outstanding shall bear interest from due date to date of payment at the prime overdraft rate of ABSA Bank Limited at that time plus 3% percentage.

  - The Contract Sum may be adjusted before the Commencement Date on the following happenings:

    - If the approval of the Development and/or Building Plans are delayed beyond a reasonable time;

    - If Building Cost increase more than 15% from date of signature hereof to commencement date;

    - If the nominated Contractor does not proceed with the acceptance and execution of this Agreement for whatever reason and another Contractor is appointed by the Developer,

In the event of the contract sum being adjusted due to the aforesaid reasons, the Employer shall:

  - accept the new contract sum and Contractor within 21 (twenty one) days from being advised thereof in writing; or

  - be allowed to cancel this agreement.

5.	REPOSSESSION OF PROPERTY BY THE CONTRACTOR FOR PURPOSES OF BUILDING WORK

The Contractor will take possession of the Property for the purpose of building work on the date on which building work commences as described in clause 14 hereunder until date of completion as described in clause 14 hereunder.

6.	PLANS, SPECIFICATIONS, VARIATIONS, EXTRAS AND OMISSIONS

  - The Employer shall select one of the Contractor’s range of standard building plans for the erection of the dwelling to be built on the property.

  - The Employer acknowledges that he shall be entitled to 1 (one) free consultation with the architect to do the final placement of the dwelling on the stand and the finishing schedule.

  - Extras shall mean work which cannot reasonably be inferred from the building work as agreed upon herein;

  - No variations, extras or omissions shall vitiate this contract.  The execution of such extras, variations or omissions will only be done if agreed so in writing by the Contractor and the Employer.  The Employer will be liable for payment of all costs for such variations or extras over and above the contract sum.

  - It is hereby expressly agreed that the Contractor will under no circumstances be compelled to agree to such extras, variations or omissions.

7.	STRUCTURAL GUARANTEE AND MINIMUM BUILDING STANDARDS

  - It is confirmed that the Contractor will meet all the requirements of the NHBRC and accordingly the structural guarantees applicable as set out in the NHBRC warranty, which will be issued to the Employer.  The minimum building standards will be as contained in the specifications of the NHBRC.

  - The Contractor guarantees the Works:

    - in respect of all minor latent and patent defects for a period of 3 (three) months from the completion date;

    - in respect of major structural defects for a period of 5 (five) years from the completion date; and/or

    - in respect of the roof of any portion of the Works in respect of leakage for a period of 1 (one) year from the completion date.

  - The Employer shall be obliged, within 30 (thirty) days from the completion date, to notify the Contractor in writing of any defects covered by the guarantee and the Contractor shall be afforded a reasonable period of time within which to make good the defects.  Notwithstanding anything previously provided, the Contractor shall under no circumstances be responsible for damage and/or loss caused by wear and tear, misuse, neglect, negligence, abuse, accident or in respect of any matter arising from or relating to a risk insured against in terms of Homeowners Insurance Policies normally issued by a South African Insurance Company in respect of residential properties.  The Contractor shall furthermore under no circumstances be liable for any consequential loss or damages.

  - In the event of there being any dispute between the parties as regards the matter of whether any item complained of by the Employer constitutes a defect covered by the guarantee and/or any dispute relating to the repair of the defect, such dispute will be referred to the Architect.  Should the dispute not be settled, the matter will be submitted to mediation as follows:

    - The parties shall agree on and appoint the person in writing to act as mediator in the schedule before the date of site handover.

    - The parties shall within 10 (ten) working days of the date on which the dispute was declared, meet the mediator to decide the procedures, representation and dates for the mediation process.  Thereafter the mediator may meet the parties together or individually to help reach a settlement of the dispute.

    - Where the parties reach settlement of the dispute or any part thereof, the mediator shall record such agreement in writing and on signing thereof by the parties, the agreement shall be final and binding on the parties unless either party dispute the same.

    - The mediator may end the mediation at any time should he conclude that further efforts would not contribute to a resolution of the dispute or any part thereof.  The mediator shall in any event end the mediation where the parties have not agreed within 45 (forty five) working days of the date of his appointment or any extended period agreed by the parties.  The mediator shall record the ending of the mediation and furnish each party with a copy thereof within 10 (ten) working days.

    - The mediation process shall be privileged and held without prejudice to either party other than on those issues on which the parties agree.

    - Whether or not mediation resolves the dispute, the parties shall initially bear their own cost concerning the mediation and equally share the mediator’s and related costs, although these costs may be subject to a later arbitration award.

  - Save for the above guarantees and the standard NHBRC guarantees which will be provided by the Contractor, or a company associated with the contractor, no other guarantees/warranties of any nature are given in respect of the Works.

  - Such guarantees as may be received by the Contractor in respect of any item incorporated in the Works shall, to the extent that the Contractor is entitled to do so, be passed on to the Employer with effect from the completion date.

- PLACING OF BUILDINGS

  - In the event that the Contractor considers it necessary to alter the siting of either the main, or outbuilding or both, from the position depicted on the building plan, the Contractor shall have the right to make the necessary changes after notifying the Employer, who shall bear any or all additional costs incurred by the Contractor in making such alterations.

  - In the event of an error in the siting of the dwelling house or outbuildings or both by the Contractor such error shall not be deemed to constitute a breach of this agreement by the Contractor and the Contractor shall have the right and the Employer hereby automatically authorizes the Contractor to make such amendments, alterations or modifications to the Plans and/or Specifications and/or the dwelling house and outbuildings as may be necessary in order to legitimise the erroneous siting of the dwelling house and/or outbuildings or if necessary to resite the same so as to comply with any law, bylaw, regulation, condition of title or the like, which would otherwise have been breached by such erroneous sitings of the dwelling house or outbuildings or both.

  - The Employer shall have no claim of whatsoever nature or howsoever arising against the Contractor for damages as a result of a change of or an error in the siting of the dwelling house or outbuildings or both.

- LEVELS

It is recorded that all levels on the final working drawings are diagrammatic and subject to alteration to confirm to actual site conditions, such alterations to be determined by the Contractor.

- MATERIALS AND SPECIFICATIONS

  - The material and specifications thereof, which will be used by the Contractor, is set

out in Annexure “E” hereto and will only be a guideline.  The Contractor will be entitled to make amendments thereto if the availability is impossible and he will be entitled to replace it with similar material subject to clause 10.3 hereunder.

10.2     All coloured sanitary ware, carpets, tiles and facebricks, where applicable shall be supplied

at the risk of the Employer as the Contractor does not guarantee colour, colour match, texture, availability or quality thereof.  Upon being advised by the Contractor that the aforementioned materials are not available, the Employer shall forthwith choose alternatives thereto.

10.3      Any additional costs which might be incurred by the Contractor by the selection of the materials by either himself or the Employer in terms of clause 10 will be for the account of the Employer who will be liable for payment of such extra costs over and above the Contract Sum.

10.4    If the Contractor agrees to allow the Employer to use the Employer’s own supplies or suppliers

of specific materials and a credit must be passed to the Employer, a handling fee to the value of 15% of those materials shall be paid to the Contractor.  If these supplies are delivered late to the Contractor, which causes a delay in the construction of the residential house on the Property, the Employer shall be liable to for the extra costs incurred by the Contractor created by such delay.

10.4.1   The Employer shall in writing confirm the date on which his own suppliers of specific      materials will make delivery thereof on site

10.4.2	The Contractor shall advise the Employer on due date when these specific materials were delivered and received on site as per the delivery note

- SUB-CONTRACTORS

11.1	The Contractor may, at his option cede or assign this building contract in whole or in parts to another Contractor or sub-contractor and will further be entitled to employ such sub-contractor to complete work to certain parts of the building work or to install certain equipment and/or materials.

  - The Employer will not be entitled to appoint any sub-contractor, artisan, craftsmen or other

expert to do any work on the property of whatsoever nature while the building is in progress without the written consent of the Contractor and if such consent would be given by the Contractor, it will be subject to the following:

    - The Employer or any of his employees will under no circumstances interfere with the building work being effected on the property by the employees of the Contractor and will also under no circumstances delay the building work of the Contractor.

    - If such consent by the Contractor should cause any extra costs due to the actions of the Employer or due by the employment of the Employer of any third party, the extra costs will be for the account of the Employer over and above the Contract Sum.

- WATER AND ELECTRICITY

  - For the purpose of executing the building work, the Contractor will be entitled to use water

and/or electricity and/or any other service on the Property and the Employer will be liable for the costs of such services.

  - Any deposits made by the Contractor for and on behalf of the Employer for the purpose of

the supply of the electrical services mentioned in clause 12.1 will be refundable by the Employer immediately the Contractor has effected payment thereof.

  - The Employer, by his signature hereto, irrevocably appoints the Contractor or his agent to

sign any documents necessary in respect of the supply of water, electricity or any other services to the property required to execute the building work

- DAMAGE, DEFECTS AND RISK

  - Notwithstanding anything to the contrary contained herein, the Contractor will not be

responsible for the repair of any damage or defects which might be caused by vis major, civil unrest or negligence by the Employer.

  - All risks relating to the building work shall pass from the Contractor the Employer on date of

notice by the Contractor to the Employer that the building work is completed, or on date whereupon the Employer takes possession and/or occupation of the property, whichever event occurs first, excluding such reasonable defects reported in writing to the Contractor within 7 (seven) days of completion and/or occupation, whichever event occurs first, in respect whereof the risk will pass to the Employer from date of repair thereof by the Contractor.

- COMMENCEMENT AND COMPLETION OF BUILDING WORK

  - The Contractor need only commence with building work within a reasonable time after:

    - Registration of the property in the name of the Employer; and/or

    - Registration of the bond, if the bond is not registered simultaneously with the registration of transfer of the property; and/or

    - Approval of the building plans by the Local Authority having jurisdiction, and

    - issue of the guarantee referred to in clause 4.2 above,

whichever event is the later.

  - In the event however, of the building work being delayed by vis mayor, exceptionally inclement

weather, non-availability of any materials or labour, or for any reason beyond control of the Contractor, the Employer shall have no claim against the Contractor howsoever arising.  The Contractor however undertakes to complete the building work within 6 (six) months after commencement thereof or as soon as possible thereafter.  If the commencement of completion of the works is delayed for any cause whatsoever the Employer shall not have any claim against the Contractor for damages or otherwise.

  - The building work will be deemed to be completed:

    - If payment of the Contract Sum is made in accordance with Clause 4.1.2 or 4.1.3 on notification by the appropriate financial institution valuer that the building work is in his opinion completed;

    - If payment of the Contract Sum is made in accordance with 4.1.1 on notification by the building inspector of the local authority that the building work is in his opinion completed.

- BREACH OF CONTRACT

  - Should the Employer’s estate be finally sequestrated and/or liquidated (as the case may be)

placed under judicial management or should the Employer fail to fulfill any of the conditions or stipulations of this agreement and still remains in breach after being requested by written notice delivered by hand, fax or registered mail to restore such breach within 7 (seven) days of receipt thereof, the Contractor will be entitled to:

    - claim immediate payment of the full Contract Sum and the execution of all terms and conditions hereof; or

    - forthwith cancel this agreement without prejudice to any rights which the Contractor may have in terms of this Agreement or in terms of the Law in which event the Employer will forfeit all moneys already paid in terms hereof to the Contractor or his agent, without prejudice to any of the Contractor’s rights to claim any further damage from the Employer.

  - In the event of the Contractor being obliged and/or electing to cancel the agreement in

accordance with the preceding paragraph, then the following shall occur:

    - a quantity surveyor appointed by the Contractor shall assess the amounts due to the Contractor in terms of works completed to date and any portion thereof which has not already been paid, shall forthwith be payable;

    - as genuinely pre-estimated damages for the breach of the terms and conditions of this agreement by the Employer, the Employer shall furthermore be liable to pay to the Contractor an amount calculated as follows:

Total Contract Sum less amounts paid and/or payable in respect of works already completed

x 20%

  - Should the Contractor default in any of the following respects:

    - without reasonable cause wholly suspend the works before completion;

    - without reasonable cause refuse to proceed with the works with reasonable diligence;

then and in such event, if the default shall continue and not be remedied notwithstanding 21 (twenty one) days written notice to the Contractor by the Employer specifying the nature of the specific default, the Employer may without prejudice to any other right he may have in terms of this contract or in Law, by written notice cancel the agreement and look to the Contractor for damages suffered by the Employer by reason of such default and cancellation.

- NOMINATION

  - If the right has been reserved in the Schedule by means of the words “or nominee” having been

completed after the Employer’s name on those relevant page(s), then the Employer shall be entitled to nominate a third party as the employer under this Agreement provided that:

    - the Employer nominates such third party by notice in writing delivered to the Contractor within 30 (thirty) days after signature of this Agreement by the Employer;

    - the Employer, as purchaser under the Agreement of Sale entered into in respect of the property simultaneously nominates the same third party to act a purchaser under the said agreement of sale;

    - the third party duly accepts such nomination under this Agreement and the said Agreement of Sale in writing and agrees in writing to be bound by the provisions of this Agreement and the said Agreement of Sale.

  - Until such time as the provisions of clauses 16.1.1 and 16.1.2 have been complied with, the

Employer shall possess all the rights and shall be liable for the fulfillment of all of the obligations of the Employer in terms of this Agreement.

  - In the event of the Employer duly nominating any third party as the Employer under this

Agreement, then the Employer (by its signature hereto) hereby::

    - bind himself as surety and co-principal debtor jointly and severally to the Contractor for the due and proper fulfillment of all of the obligations of and for the punctual payment of all sums which are or may become due by such company, close corporation or trust in terms of, or in connection with or arising in any way whatsoever out of this Agreement or any amendment or cancellation thereof;

    - renounces the benefits of excussion, division and cession of action the full meaning and effect whereof the Employer knows and understand.

- SALE AND PURCHASE OF PROPERTY

17.1	It is recorded that Winterwood Estates CC, Registration number 1996/050585/23  and the Employer will enter into an Offer to Purchase in terms of which the said Winterwood Estates CC (as Seller), will sell to the Property to the Employer.

17.2	This Agreement is subject to the condition precedent that should the aforementioned Offer to Purchase not be concluded between the parties or should any of the conditions precedent or resolutive conditions which may be recorded in the said Offer to Purchase not be fulfilled or become of effect and the Offer to Purchase as a result thereof should lapse, this Agreement shall also lapse and be of no further force or effect.

17.3	Should the Employer commit a breach of its obligations under the Offer to Purchase and the

Contractor as a result thereof elects to cancel the Offer to Purchase then:

17.3.1	the breach by the Employer of its obligations under the Offer to Purchase shall be deemed to be a breach of its obligations under this Agreement;

17.3.2	The Contractor shall be entitled to cancel this Agreement on written notice to the Employer without first affording the Employer the opportunity to remedy the breach as is contemplated in clause 15.

- JURISDICTION OF THE MAGISTRATES COURT

The parties hereby agree in terms of Section 45 of the Magistrates Court Act (Act 32 of 1944) to the jurisdiction of the Magistrates Court should any claims arise from this Agreement.

- NOTICES

All notices by the one party to the other delivered by registered mail in terms of this agreement, will be deemed to be received by the receiving party within 5 (five) days after being posted by the sender, unless the receiving party can prove that he never received such notice.  Any notice delivered by hand or faxed to the business / residential address of a party shall be presumed, until the contrary is proved, to have been received or communicated to such party on the date of delivery thereof.

- ENTIRE AGREEMENT AND INTERPRETATION

This Agreement is the entire and full agreement between the Contractor and the Employer and any amendment hereof will only be valid and binding upon the parties if done so in writing and signed by both parties and their witnesses.  All headings contained in this agreement is only inserted to simplify legibility and will not be used in the interpretation of this agreement.  Any reference herein to the male form, will also include the female and vice versa.  Any reference to the singular, will also include the plural and vice versa.

- SURETY

The signatory as Employer hereby binds him/herself as surety and co-principal debtor under renunciation of the legal exceptions non causa debiti, errore calculi, no value received, de duobus vel pluribus reis debendi, beneficia excussionis et divisionis, the meaning of which the Employer acknowledges he is fully acquainted with, in favour of the Contractor for the due performance by it of all its obligations in terms hereof, and agrees to sign all documents and to bind him/herself as surety for and co-principal debtor in favour of the Contractor as far as it may be required by any proposed mortgagee/s so as to enable fulfillment of any conditions in this Agreement.

- COMMISSION

The Employer hereby confirms that the Agents as referred to in the Schedule is the only Agent who brought the property under the attention of the Employer and who introduced him/her to the Contractor and indemnifies the Contractor against any claim or action for the due payment of commission.  The Contract Price includes commission and is payable by the Contractor to the Agent.

- BOND

23.1	This agreement is subject to the approval of a bond by a recognized financial institution in the

amount referred to in the Schedule “A” within 30 (thirty) days of acceptance hereof by the Employer.  The Employer will take all necessary steps to obtain approval thereof.  The Developer will be entitled to extend the period within his own discretion with a further 14 (fourteen) days if the Employer should experience any problems with bond approval due to circumstances beyond his control.

23.2	The Employer hereby authorises the Developer or his agent to apply on behalf of the Employer for a loan and hereby grants the Developer and or his Agent an irrevocable Power of Attorney in rem suam to make application on his behalf.  The Employer hereby undertakes to sign all such documents and to do all such things as may reasonably be necessary or required for purposes of obtaining the grant of the mortgage loan and, after the loan has been granted, registration of the mortgage bond.   Should the Employer fail to sign all such documents and/or do all such things, any such failure shall be deemed to be a breach of a material term or condition of this agreement by the Employer.

  - It is a condition of this Agreement that in the event of the Employer’s application for a loan

being successful, the registration of the mortgage bond shall be affected and registered by the

Conveyancers who are also attending to the transfer of the Property, at an agreed reduced conveyancing fee of 75% of the recommended tariff for the bond registration, as arranged by the Developer with the Conveyancers. . The Employer undertakes to procure that the financial institution from which the Employer obtains the loan instructs the Conveyancers to attend to the registration such bond.

24. PAYMENT OF THE TRANSFER AND BOND COSTS

24.1	The Developer shall be liable for payment of the transfer costs, including conveyancer’s fees and Deeds Office charges, to transfer the Property into the name of the Purchaser or Employer, which costs are payable on transfer of the Property

24.2	The Purchaser shall be liable for payment of all the costs of and incidental to the registration of the mortgage bond, including conveyancer’s fees and Deeds Office charges, as well as the for the proposed mortgagee’s initiation and/or valuation fees, charged by financial institutions in the course of their business. These costs are payable before lodgement of the conveyancing documents at the Deeds Office.

25. INTEREST

Any amount due by the Employer to the Contractor not paid on due date shall bear interest at the rate of 3% above the prime rate calculated from the date such amount becomes due by the Employer to the Contractor until the date of payment thereof.

26. RESTRICTION ON ALIENATION OF PROPERTY

The Employer shall not alienate the property to any third party until the works to be carried out by the Contractor in terms of this Agreement have been completed and the Contractor has received payment in full of all amounts due to it in terms of this Agreement.

27. SOIL CONDITIONS

It is recorded that the contract sum does not include the excavation of pickable material.  Should rock be encountered which cannot reasonably be removed by pick and shovel then the Employer shall pay to the Contractor the additional costs of such excavation as an extra charge.

28. LIABILITY FOR SAFETY ON THE BUILDING SITE

The Employer and any of his agents or representatives acknowledge that upon or before the date of completion, some of the residential dwellings in this development may not be completed and this may cause a safety hazard.  The Employer hereby acknowledges that he will have no claim whatsoever against the Contractor should he or any of his agents or representatives be injured in whatsoever manner on this building site.

29. INDULGENCES

No indulgence, extension of time for any payment, latitude or concession, in respect of the performance of any obligation hereunder, made, granted or allowed by the Seller to the Purchaser at any time shall under any circumstances be deemed to be a waiver by the Seller of any of its rights against the Purchaser arising herefrom, or to be a novation of any such obligation, or to create a precedent, and shall not in any way affect, diminish or prejudice any of the Seller's rights against the Purchaser or any surety for the Purchaser in terms hereof, and the Seller shall be entitled at any time to demand strict and punctual fulfilment of all the Purchaser's and such surety's obligations hereunder, despite any such indulgence, extension, latitude or concession.

Signed by the EMPLOYER at __________________ on ________________________ 2019

As witnesses:

- ______________________

__________________________

EMPLOYER

- ______________________

Signed by THE CONTRACTOR at ________________________ on _________________________ 2019

As witnesses:

- ______________________

__________________________

for and on behalf of THE CONTRACTOR,

duly authorized hereto

- ______________________

Signed by the AGENT at __________________ on ________________________ 2019

As witnesses:

1.	______________________

__________________________

AGENT

2.	_______________________